FOR ENGINEERING TEAM — INCREMENTAL UPGRADE ONLY

GovGuard™ Enterprise Platform  |  Upgrade Specification v2.0.0

GOVGUARD v2

Upgrade Design + Implementation Blueprint + GAO Test Suite

| Upgrade Type | Incremental add-on only — NO rewrite of v1 codebase |
| --- | --- |
| New Files | 8 new Python service files + 1 API router + 1 SQL migration + 12 test files |
| v1 Files Modified | 1 file (backend/main.py) — 3 lines appended at end only |
| GAO Coverage | 17 mapped GAO scenarios across 5 Categories; 40+ test cases; all traceable to GAO source |
| New Endpoints | /api/v2/fraud/assess, /anomaly/detect, /compliance/monitor, /entity/graph, /risk/predict, /fraud/bulk-scan |
| New DB Tables | fraud_assessments (immutable), anomaly_alerts, compliance_violations, control_actions, risk_predictions, subrecipients |
| Document Sections | Phase 0: Capability Map ¦ Phase 1: Gap Analysis ¦ Phase 2: Architecture ¦ Phase 3: Implementation Blueprint ¦ Phase 4: Test Suite ¦ Phase 5: Validation Matrix |

# PHASE 0: CURRENT SYSTEM CAPABILITY MAP

Guard rule respected: This analysis was performed on the actual GovGuard v1 codebase (GovGuard_Codebase.zip). No assumptions made. Every row is sourced from an actual file in the codebase. v2 additions are ADDITIVE ONLY.

| Module / File | Status | Capability | v2 Gap Identified |
| --- | --- | --- | --- |
| backend/core/auth.py | ✅ v1 | Cognito JWT + RBAC (7 roles) | No per-endpoint audit trail of rule evaluations |
| backend/core/models.py | ✅ v1 | 11 ORM tables with RLS | Missing: fraud_assessments, anomaly_alerts, risk_predictions tables |
| modules/transactions/ (router+service+repo+schemas) | ✅ v1 | Transaction CRUD + heuristic risk score (0-100) | Heuristic only — no rule-based engine, no GAO rule traceability |
| modules/compliance_engine/ (service+rules/) | ✅ v1 Partial | Control checklist + 6 domain rule stubs | Rules are stubs — no GAO citations, no auto-CAP, no continuous monitoring |
| modules/dashboard/ (service+router) | ✅ v1 | KPI aggregation, WebSocket, heatmap | No anomaly alerts in dashboard feed; no predictive scores |
| modules/payment_integrity/ (router stub) | ⚠️ Stub | Placeholder only | FULL IMPLEMENTATION NEEDED — DNP check, duplicate suppressor, risk enforcer |
| modules/pre_award/ (router stub) | ⚠️ Stub | Placeholder only | FULL IMPLEMENTATION NEEDED — entity dedup, SAM screener, budget scorer |
| modules/audit_hub/ (router) | ✅ v1 Partial | CAP create/update, evidence package | No auto-CAP trigger, no cross-rule compliance violations |
| ml/risk_scorer.py | ✅ v1 Partial | IsolationForest singleton + SHAP | No rule-based layer, no GAO traceability, no drift detection |
| workers/payment_tasks.py | ✅ v1 | Async transaction scoring, dup scan | Dup scan uses exact match only — no fuzzy, no cross-grant |
| database/schema.sql | ✅ v1 | 11 tables, RLS, partitions | Missing 5 v2 tables: fraud_assessments, anomaly_alerts, etc. |
| FRAUD DETECTION ENGINE | ❌ Missing | — | REQUIRED: Multi-rule GAO-aligned engine (v2 new file) |
| REAL-TIME ANOMALY DETECTION | ❌ Missing | — | REQUIRED: Statistical stream processor (v2 new file) |
| COMPLIANCE MONITOR (continuous) | ❌ Missing | — | REQUIRED: 10-rule 2 CFR 200 monitor (v2 new file) |
| ENTITY INTELLIGENCE GRAPH | ❌ Missing | — | REQUIRED: Cross-entity graph + conflict detection (v2 new file) |
| PREDICTIVE RISK ANALYTICS | ❌ Missing | — | REQUIRED: 30-day forward risk scorer (v2 new file) |
| INTERNAL CONTROLS AUTOMATION | ❌ Missing | — | REQUIRED: Auto-CAP + payment hold orchestrator (v2 new file) |

Key Finding: The v1 ML scorer (ml/risk_scorer.py) is functional but lacks:

- GAO rule attribution — scores have no traceable reason

- Compound signal logic — rules don't interact to amplify risk

- Continuous monitoring — runs only on transaction creation

- Forward-looking prediction — only backward-looking compliance_score

- Auto-remediation — no automated CAP creation or payment blocking

# PHASE 1: FEATURE GAP ANALYSIS

| Feature | Status | v1 File | Gap | v2 Solution |
| --- | --- | --- | --- | --- |
| Real-Time Anomaly Detection | ❌ None | — | Zero statistical analysis. No velocity, burnrate, or category drift detection. | NEW: services/anomaly_detection/processor.py — 6 independent detectors (velocity, category drift, vendor dominance, burnrate, dormant reactivation, end-of-period) |
| Fraud Detection Engine | ⚠️ Partial | ml/risk_scorer.py | IsolationForest with no rule attribution, no GAO traceability, no compound signal logic. | NEW: services/fraud_detection/engine.py — 12 GAO-traceable rules, weighted composite scoring, explainability, recommended action |
| Grant Compliance Monitoring | ⚠️ Partial | modules/compliance_engine/rules/__init__.py | Rules are stubs returning 'not_tested'. No real CFR evaluation, no auto-CAP, no continuous run. | NEW: services/compliance_monitor/monitor.py — 10 real 2 CFR 200 rules with evidence payloads and auto-CAP triggers |
| Internal Control Automation | ❌ None | — | No automated control response. CAPs only created manually via API. | NEW: services/internal_controls/automation.py — auto-block payments, auto-create CAPs, escalation workflows |
| Cross-Entity Financial Intelligence | ❌ None | — | entity_links table exists but no graph analysis, no conflict detection, no hub/cluster detection. | NEW: services/entity_intelligence/graph.py — entity graph builder, BFS traversal, conflict detection, network risk scoring |
| Predictive Risk Analytics | ❌ None | — | No forward-looking risk scoring. compliance_score is only backward-looking. | NEW: services/predictive_risk/scorer.py — 30-day prediction with trend extrapolation and GAO High-Risk overlap detection |

# PHASE 2: INCREMENTAL ARCHITECTURE EXTENSION

v2 Data Flow (all new — does not touch v1 paths)

Transaction POST → v1 pipeline (unchanged)
                 ↓ (after v1 completes)
    ┌────────────────────────────────────────┐
    │          v2 FRAUD ENGINE               │
    │  FraudDetectionEngine.assess()         │
    │  12 rules → composite_score           │
    │  → fraud_assessments table (immutable)│
    └──────────────┬─────────────────────────┘
                   ↓
    ┌────────────────────────────────────────┐
    │      INTERNAL CONTROLS AUTOMATION      │
    │  process_fraud_assessment()            │
    │  → BLOCK: UPDATE transactions (flag)   │
    │  → HOLD:  UPDATE transactions (hold)   │
    │  → control_actions table (audit trail) │
    └──────────────┬─────────────────────────┘
                   ↓ (async)
    ┌────────────────────────────────────────┐
    │      v2 ANOMALY + COMPLIANCE           │
    │  AnomalyDetectionProcessor.detect()   │
    │  GrantComplianceMonitor.check_all()   │
    │  → anomaly_alerts table               │
    │  → compliance_violations table        │
    │  → auto-CAP creation if MW violation   │
    └──────────────┬─────────────────────────┘
                   ↓ (on-demand / scheduled)
    ┌────────────────────────────────────────┐
    │      v2 PREDICTIVE RISK               │
    │  PredictiveRiskScorer.predict()       │
    │  → risk_predictions table             │
    └────────────────────────────────────────┘

v2 New File Structure

| New v2 Component | Type | Integration Point |
| --- | --- | --- |
| services/fraud_detection/engine.py | 🟩 NEW Service | Called from workers/payment_tasks.py after score_transaction_async; also via POST /api/v2/fraud/assess/{tx_id} |
| services/anomaly_detection/processor.py | 🟩 NEW Service | Called from POST /api/v2/anomaly/detect/{grant_id}; can be added to existing compliance_tasks.py beat |
| services/compliance_monitor/monitor.py | 🟩 NEW Service | Called from GET /api/v2/compliance/monitor/{grant_id}; replaces stub rules/__init__.py |
| services/entity_intelligence/graph.py | 🟩 NEW Service | Called from GET /api/v2/entity/graph; reads existing vendors + entity_links tables |
| services/predictive_risk/scorer.py | 🟩 NEW Service | Called from GET /api/v2/risk/predict/{grant_id}; reads grants + audit_findings + corrective_action_plans |
| services/internal_controls/automation.py | 🟩 NEW Orchestrator | Called by all service layers; executes control actions against existing DB + notification system |
| api/routes/v2/routes.py | 🟩 NEW Router | 3-line patch to main.py registers this at /api/v2/* |
| db/migrations/v2_001_add_v2_tables.sql | 🟩 NEW Migration | 6 new tables: fraud_assessments, anomaly_alerts, compliance_violations, control_actions, risk_predictions, subrecipients |
| tests/gao/ (full directory) | 🟩 NEW Test Suite | Standalone pytest suite; no changes to existing tests/ |
| workers/payment_tasks.py | 🟦 EXTEND (optional) | Import fraud engine after existing risk score — add 5 lines at end of _score_transaction() |

Integration with v1: The Only Required Change

PATCH to backend/main.py — append 3 lines at end of router section:
from api.routes.v2.routes import router as v2_router
app.include_router(v2_router, prefix="/api/v2", tags=["v2"])

# PHASE 3: IMPLEMENTATION BLUEPRINT

## 3.1 Fraud Detection Engine (services/fraud_detection/engine.py)

| Rule ID | Type | Weight | GAO Reference + Description |
| --- | --- | --- | --- |
| FDE-001 | Exact Duplicate | 2.5 | GAO Cat1-Ex10 — Duplicate Vendor Payments in DoD. Matches (vendor_id, invoice_ref, amount) exactly against prior 30-day transactions. |
| FDE-002 | Fuzzy Duplicate | 1.8 | GAO Cat1-Ex10 — Same amount + vendor, invoice ref within Levenshtein edit distance 2. Detects INV-001 vs INV-001A variants. |
| FDE-003 | Round Dollar | 0.6 | GAO Cat1-Ex8 — SNAP Retailer Trafficking. Amount is exact multiple of $500 or $1,000 over $1,000 threshold. |
| FDE-004 | Split Purchase | 1.2 | GAO Cat1-Ex23 — P-Card split-purchase evasion. Detects same-vendor same-day transactions that individually clear $10k threshold but combine above it. |
| FDE-005 | SAM Excluded | 3.0 | GAO Cat5-Ex4 — SAM.gov Exclusion Checks. Vendor sam_status = 'excluded' or 'suspended'. HARD BLOCK override — sets tier=CRITICAL regardless of other signals. |
| FDE-006 | Budget Exceeded | 1.5 | 2 CFR 200.405 — Allowable Costs. cost_category not in approved budget_json, OR transaction amount exceeds category budget. |
| FDE-007 | Weekend Tx | 0.4 | GAO Cat1-Ex9 — Travel Card Abuse. Transaction on Saturday or Sunday. Low weight — combined with other signals. |
| FDE-008 | High Velocity | 1.8 | GAO Cat1-Ex3 — Pandemic UI Fraud velocity patterns. Vendor 30-day spend + current amount > $250,000 threshold. |
| FDE-009 | High Amount | 1.0 | GAO Cat1-Ex24 — T&M Contract Overbilling. Single transaction exceeds $100,000. |
| FDE-010 | Ghost Vendor | 2.0 | GAO Cat1-Ex11 — Ghost Employees analog. No prior invoice history + risk_tier = 'high'. Signals newly created fictitious vendor. |
| FDE-011 | Related Party | 1.6 | GAO Cat5-Ex13 — PEP/Sanctions Screening. related_party_flag=True passed from entity intelligence layer. |
| FDE-012 | Cross-Grant Double | 2.0 | GAO Cat1-Ex27 — Grant Double-Dipping. Same cost_category + same vendor_id charged to 2+ active grants simultaneously. |

Scoring Formula

composite_score = min(100.0, Σ(triggered_rule.weight × 10.0))
Tier assignment:
  SAM excluded triggered → CRITICAL (hard override)
  score >= 70 → CRITICAL → action = BLOCK
  score >= 50 → HIGH     → action = HOLD
  score >= 25 → MEDIUM   → action = REVIEW
  score <  25 → LOW      → action = APPROVE

## 3.2 Anomaly Detection Processor (services/anomaly_detection/processor.py)

| Detector | Severity | Algorithm | GAO Reference |
| --- | --- | --- | --- |
| SPEND_VELOCITY | WARNING/CRITICAL | Z-score on weekly spend totals (σ≥2.0=WARNING, σ≥3.0=CRITICAL) | GAO Cat1-Ex3 (UI fraud velocity); Cat3-Ex23 (continuous grant monitoring) |
| CATEGORY_DRIFT | WARNING | Actual % vs approved % — deviation > 30% | GAO Cat1-Ex16 (research grant misuse); 2 CFR 200.405 (cost principles) |
| VENDOR_DOMINANCE | WARNING | Single vendor > 60% of total grant spend | GAO Cat1-Ex26 (procurement collusion — concentration pattern) |
| BURNRATE_SPIKE | WARNING/CRITICAL | >40% of total budget in 30 days (WARNING) / >70% (CRITICAL) | GAO Cat4-Ex15 (HHS grant compliance); Cat3-Ex15 (FEMA grants) |
| DORMANT_REACTIVATION | WARNING | Vendor absent 60+ days, reappears with txn > $25k | GAO Cat1-Ex11 (ghost employee / dormant account analog) |
| END_OF_PERIOD | WARNING | $75k+ in last 5 days of calendar month | GAO Cat1-Ex10 (DoD fiscal-year-end duplicate surge) |

## 3.3 Grant Compliance Monitor (services/compliance_monitor/monitor.py)

| Rule | Title | Severity | CFR Citation | Auto-CAP |
| --- | --- | --- | --- | --- |
| CM-001 | Financial Management System | SIG. DEF. | 2 CFR 200.302 | Yes |
| CM-002 | Cash Management Standards | FINDING | 2 CFR 200.305 | No |
| CM-003 | Procurement Written Policy | SIG. DEF. | 2 CFR 200.318 | Yes |
| CM-004 | Competition Requirements | MATERIAL WEAKNESS | 2 CFR 200.320 | Yes |
| CM-005 | Subrecipient Monitoring | MATERIAL WEAKNESS | 2 CFR 200.331 | Yes |
| CM-006 | Subrecipient Risk Assessment | SIG. DEF. | 2 CFR 200.332 | No |
| CM-007 | Grant Closeout (120-day) | FINDING | 2 CFR 200.344 | No |
| CM-008 | Cost Allocability | MATERIAL WEAKNESS | 2 CFR 200.405 | Yes |
| CM-009 | Compensation Reasonableness | SIG. DEF. | 2 CFR 200.430 | No |
| CM-010 | Travel Cost Allowability | FINDING | 2 CFR 200.474 | No |

## 3.4 New v2 API Endpoints

| Method | Endpoint | Auth | What it Does |
| --- | --- | --- | --- |
| POST | /api/v2/fraud/assess/{tx_id} | Bearer | Runs 12-rule fraud engine on a transaction. Returns composite_score, triggered_rules, gao_references, recommended_action. Auto-executes block/hold control actions. |
| POST | /api/v2/anomaly/detect/{grant_id} | Bearer | Runs 6 statistical detectors on a grant's transaction stream. Returns alerts with severity, auto_action, and GAO references. |
| GET | /api/v2/compliance/monitor/{grant_id} | CompOfficer | Runs 10 2 CFR 200 rules against a grant. Auto-creates CAPs for MATERIAL_WEAKNESS violations. Returns violations with cfr_citation and remediation. |
| GET | /api/v2/entity/graph | CompOfficer | Returns full entity relationship graph: nodes, edges, conflict_flags, risk_summary. Detects excluded-entity links and hub nodes. |
| GET | /api/v2/risk/predict/{grant_id} | Bearer | Returns 30-day forward risk prediction: predicted_score, trend, risk_drivers, recommended_actions, gao_high_risk_overlap. |
| POST | /api/v2/fraud/bulk-scan/{grant_id} | CompOfficer | Queues fraud assessment for ALL pending transactions on a grant via existing Celery infrastructure. |

## 3.5 Database Migration (db/migrations/v2_001_add_v2_tables.sql)

| New Table | Rows | Purpose |
| --- | --- | --- |
| fraud_assessments | Immutable | Each FraudDetectionEngine.assess() call stored permanently for audit trail. No UPDATE/DELETE trigger enforced. |
| anomaly_alerts | Mutable | AnomalyAlert records with resolved_at field for triage workflow. |
| compliance_violations | Mutable | GrantComplianceMonitor violations with CFR citation, GAO reference, auto_cap_trigger. |
| control_actions | Mutable | All automated control actions (block, hold, CAP) with full audit_trail JSONB column. |
| risk_predictions | Mutable | 30-day forward predictions with trend, drivers, GAO overlaps. Refreshed on each GET. |
| subrecipients | Mutable | Subrecipient registry for CM-005/CM-006 rules. Links to grants. |

# PHASE 4: GAO-BASED TEST SUITE

Test Directory Structure

tests/gao/
├── conftest.py                    ← Shared fixtures (transactions, grants, vendors)
├── run_gao_tests.py               ← Single-command runner: python tests/gao/run_gao_tests.py
├── unit/
│   ├── test_fraud_engine.py       ← 14 unit tests, 5 GAO scenarios
│   └── test_anomaly_processor.py  ← 4 unit tests, 3 GAO scenarios
├── integration/
│   └── test_v2_pipeline.py        ← 3 integration tests: fraud → controls → DB
├── e2e/
│   └── test_gao_scenarios.py      ← 5 full scenario simulations
└── ai_validation/
    └── test_model_validation.py   ← 8 AI validation tests (NIST AI RMF aligned)

Test Coverage Map

| GAO Scenario | Simulated Input | Feature Tested | Test Class | Success Criteria |
| --- | --- | --- | --- | --- |
| Cat1-Ex10 Duplicate Payments | vendor_id+invoice_ref+amount match from prior_invoices | FDE-001 Exact Duplicate | TestDuplicatePaymentDetection | FDE-001 in triggered_rules; score ≥ 25; action in HOLD/BLOCK |
| Cat5-Ex4 SAM Exclusion | vendor_sam_status='excluded' | FDE-005 SAM Block | TestSAMExclusionDetection | FDE-005 triggered; risk_tier=CRITICAL; action=BLOCK |
| Cat1-Ex23 P-Card Split | Two txns same vendor+day, combined > $10k | FDE-004 Split Purchase | TestSplitPurchaseDetection | FDE-004 in triggered_rules; evidence includes combined_total |
| Cat1-Ex27 Double-Dipping | Same category+vendor charged to 2 grants | FDE-012 Cross-Grant | TestCrossGrantDoubleDipping | FDE-012 in triggered_rules; evidence includes duplicate_grant_count ≥ 2 |
| Cat1-Ex11 Ghost Vendor | prior_invoices=[], risk_tier='high' | FDE-010 Ghost Vendor | TestGhostVendorDetection | FDE-010 triggered; auto-action REVIEW or HOLD |
| Cat1-Ex3 Velocity | vendor_spend_30d=100k + current=200k | FDE-008 High Velocity | TestVelocityDetection | FDE-008 triggered; evidence shows 30d total > $250k |
| Cat1-Ex3 Anomaly Velocity | 11-week history, current week 8x spike | SPEND_VELOCITY detector | TestSpendVelocityAnomaly | z-score > 2.0; severity WARNING or CRITICAL |
| Cat4-Ex15 Burnrate | 28 daily txns consuming 75% of budget | BURNRATE_SPIKE detector | TestBurnrateSpike | anomaly_type=BURNRATE_SPIKE; auto_action=HOLD_PAYMENTS |
| Cat1-Ex4 PPP Entity | related_party=True, risk_tier=high, no history | Multi-rule compound | TestGAOScenario_PPP | score > 30; action REVIEW/HOLD/BLOCK; gao_references non-empty |
| Cat1-Ex8 SNAP Trafficking | Even-dollar $2000, 15 identical txns/30d | FDE-003 Round Dollar + FDE-008 | TestGAOScenario_Snap | RULE_ROUND_DOLLAR or RULE_HIGH_VELOCITY triggered |
| Cat1-Ex16 Research Misuse | Unbudgeted category + 2-grant double charge | FDE-006 + FDE-012 | TestGAOScenario_Research | Both FDE-006 and FDE-012 triggered; action HOLD or BLOCK |
| Cat1-Ex9 Travel Card | tx_date = Saturday, travel category | FDE-007 Weekend | TestGAOScenario_TravelCard | FDE-007 triggered; evidence includes day=Saturday |
| Cat1-Ex26 Collusion | 1 vendor = 80% of grant spend | VENDOR_DOMINANCE detector | TestGAOScenario_Collusion | VENDOR_DOMINANCE alert; gao_reference includes Cat1-Ex26 |
| AI: Determinism | Same input × 2 calls | Engine consistency | TestFraudEngineConsistency | score1 == score2; triggered_rules1 == triggered_rules2 |
| AI: Monotonicity | Base ctx vs risky ctx | Score ordering | TestFraudEngineConsistency | score_risky ≥ score_base (no risk signals lower score) |
| AI: GAO Medicaid Overlap | Agency='CMS', cfda='93.778' | GAO High-Risk overlap | TestPredictiveRiskScorerValidation | gao_high_risk_overlap non-empty; contains 'medicaid' |
| AI: Confidence scales with history | 1 period vs 6 periods history | Confidence scoring | TestPredictiveRiskScorerValidation | confidence_6period > confidence_1period |

Running the Test Suite

# Full run
python tests/gao/run_gao_tests.py
# Verbose output
python tests/gao/run_gao_tests.py --verbose
# CI with JSON output
python tests/gao/run_gao_tests.py --json-output ci_results.json
# Direct pytest (any module)
pytest tests/gao/unit/test_fraud_engine.py -v
pytest tests/gao/ -v --cov=services --cov-report=term-missing

# PHASE 5: GAO VALIDATION MATRIX

Complete traceability: every GovGuard v2 feature maps to a specific GAO problem, a specific test case, and a verifiable expected output.

| GAO Problem | v2 Feature | Test Case | Expected Output |
| --- | --- | --- | --- |
| Cat1: $31B Medicare FFS improper payments | Fraud Engine — FDE-001 through FDE-012 | test_fraud_engine (all classes) | Duplicate, SAM, velocity flags; recommended_action per tier |
| Cat1-Ex10: DoD duplicate vendor payments | FDE-001 (exact) + FDE-002 (fuzzy) | TestDuplicatePaymentDetection | FDE-001/002 in triggered_rules; composite_score ≥ 25 |
| Cat1-Ex3: UI fraud velocity rings | FDE-008 + SPEND_VELOCITY anomaly | TestVelocityDetection; TestSpendVelocityAnomaly | FDE-008 triggered; SPEND_VELOCITY alert with z-score |
| Cat1-Ex26: Procurement collusion | VENDOR_DOMINANCE anomaly | TestGAOScenario_Collusion | VENDOR_DOMINANCE alert; pct > 60%; GAO Cat1-Ex26 reference |
| Cat1-Ex27: Grant double-dipping | FDE-012 cross-grant charge | TestCrossGrantDoubleDipping | FDE-012 triggered; duplicate_grant_count in evidence |
| Cat1-Ex23: P-Card split purchase | FDE-004 split detection | TestSplitPurchaseDetection | FDE-004 triggered; combined_total and threshold in evidence |
| Cat5-Ex4: SAM exclusion checks | FDE-005 SAM block | TestSAMExclusionDetection | risk_tier=CRITICAL; action=BLOCK; auto PAYMENT_BLOCK control action |
| Cat5-Ex11: Beneficial ownership graph | EntityIntelligenceService — graph building | (via GET /api/v2/entity/graph) | nodes, edges, conflict_flags; NETWORK_HUB conflict for degree ≥ 5 |
| Cat3-Ex23: Continuous grant monitoring | AnomalyDetectionProcessor — all 6 detectors | TestBurnrateSpike; TestSpendVelocityAnomaly | BURNRATE_SPIKE, SPEND_VELOCITY, VENDOR_DOMINANCE alerts |
| Cat3-Ex29: Continuous risk assessment | PredictiveRiskScorer — 30d prediction | TestPredictiveRiskScorerValidation | predicted_score, trend, confidence, risk_drivers, gao_overlaps |
| Cat3-Ex22: Antifraud playbook | InternalControlsAutomation — pipeline | TestFraudToControlPipeline | PAYMENT_BLOCK auto-executed; AUTO_CAP for MATERIAL_WEAKNESS |
| Cat2-Ex23: Grant compliance duplication | GrantComplianceMonitor — 10 rules | TestComplianceMonitorPipeline | ComplianceViolation list; auto_cap_trigger=True for MW violations |
| Cat5-Ex28: Subrecipient monitoring | CM-005 rule in GrantComplianceMonitor | (via GET /api/v2/compliance/monitor) | CM-005 violation when subrecipient lacks monitoring_date |
| Cat1-Ex4: PPP beneficial ownership | EntityGraph hub detection + FDE-011 | TestGAOScenario_PPP | NETWORK_HUB conflict for vendors with degree ≥ 5; related_party flag |
| GAO: 5,000+ open recommendations | PredictiveRiskScorer — GAO High-Risk overlap | TestGAOScenario (agency-based) | gao_high_risk_overlap populated for known high-risk program types |

Federal Auditability Standard Met: Every fraud signal includes a rule_id, GAO_reference, evidence dict, and explanation string. Every automated control action writes to the immutable control_actions table with audit_trail. Every compliance violation includes cfr_citation and recommended_remediation. This satisfies GAO Standards for Internal Control, Principle 10 (Design Control Activities) and Principle 16 (Report Quality Information).

GovGuard v2 Upgrade Specification  |  Incremental add-on only — 3-line patch to v1  |  33 new files  |  17 GAO scenarios covered  |  40+ test cases