INTERNAL TECHNICAL DOCUMENT

GovGuard™ Enterprise Platform  |  Version 1.0

SAAS ARCHITECTURE &
TECHNOLOGY STACK DECISION DOCUMENT

Based on: Business & User Requirements Document — Grant Compliance and Fraud Prevention System

| Role | Senior SaaS Solutions Architect / Startup CTO |
| --- | --- |
| Input Document | GovGuard™ BRD/URS v1.0 — 22 Functional Requirements, 14 Non-Functional Requirements, 9 Modules |
| Architecture Principle | MVP-first ¦ Monolith-first (no microservices until scale demands it) ¦ 1–3 engineer team ¦ FedRAMP Moderate target |
| Sections | 1. Architecture Summary ¦ 2. Tech Stack Decisions ¦ 3. System Design ¦ 4. SaaS Infrastructure ¦ 5. Data Architecture ¦ 6. Security ¦ 7. Scalability ¦ 8. MVP Cost ¦ 9. Risks ¦ 10. Final Decision |

Architecture Constraint: The BRD identifies FedRAMP Moderate as a hard requirement (NFR-04). This single constraint eliminates Firebase Auth, Google Cloud Platform (GovCloud equivalent available but AWS has deeper FedRAMP precedent), and Vercel as a primary host for sensitive API workloads. Every technology choice below is evaluated against FedRAMP compatibility first.

# 1. ARCHITECTURE SUMMARY

GovGuard™ is a multi-tenant SaaS monolith deployed on AWS GovCloud, built with a Next.js 14 frontend, a Python FastAPI backend, PostgreSQL as the primary data store, AWS Cognito for FedRAMP-compliant authentication, and Redis for caching and background job brokering. The architecture deliberately avoids microservices in the MVP phase — the full 9-module BRD is implemented as a single deployable FastAPI application with internal module boundaries, deployed to AWS ECS Fargate containers behind an Application Load Balancer. Multi-tenancy is enforced at the PostgreSQL layer using Row-Level Security (RLS), ensuring tenant data is isolated without application-layer complexity. The frontend communicates exclusively through a versioned REST API (/api/v1/); the API layer handles authentication, RBAC enforcement, business logic, and writes to PostgreSQL and S3. A Celery + Redis background job layer handles all asynchronous work: ML model inference batches, nightly retraining, scheduled compliance alerts, audit evidence generation, and ERP data sync jobs. OpenSearch is added as a dedicated engine for fuzzy entity matching and duplicate invoice detection — the only component separated from the monolith because full-text fuzzy search at transaction scale cannot be efficiently handled by PostgreSQL alone. The entire stack is infrastructure-as-code (Terraform), CI/CD via GitHub Actions, with environments for dev / staging / production in separate AWS accounts.

Design Philosophy: Build a well-structured monolith that can be split later. Internal Python modules map 1:1 to BRD modules (pre_award, payment_integrity, compliance_engine, etc.). Each module has its own router, service layer, and repository — making future microservice extraction a refactoring exercise, not a rewrite.

# 2. FINAL TECHNOLOGY STACK DECISION

| Layer | Decision | Justification (BRD-driven) | Key Trade-off |
| --- | --- | --- | --- |
| Frontend | Next.js 14 (React) | BRD requires a real-time dashboard (FR-14), role-based views for 5+ distinct user types, a grantee onboarding wizard (FR-17), and offline-capable data entry for Tier 3 grantees. Next.js App Router provides SSR for data-heavy compliance pages, ISR for quasi-static control libraries, and React Server Components to minimise client-side bundle on low-bandwidth tribal networks. Built-in API routes reduce infrastructure for MVP. | SSR adds complexity vs plain React SPA. Acceptable trade-off because compliance dashboards contain sensitive data that must not be cached client-side. |
| Backend API | Python (FastAPI) | BRD requires AI anomaly detection (FR-06), ML risk scoring (LSTM, isolation forest), duplicate invoice fuzzy matching (FR-07, FR-10), and cross-program entity deduplication. Python is the only production-grade choice for these ML workloads. FastAPI provides async support for high-throughput transaction scoring (5M+ tx/day, NFR-02), auto-generates OpenAPI 3.0 spec (NFR-12), and has pydantic validation matching the strict data requirements in every problem section. | Python is slower than Node.js for pure I/O. Mitigated by async FastAPI + connection pooling. ML model serving at sub-200ms (NFR-14) is achievable with scikit-learn/PyTorch + in-process inference. |
| Background Jobs & Queue | Celery + Redis | BRD requires nightly ML model retraining within 4-hour window (NFR-14), overnight batch transaction scanning, scheduled vendor risk updates, CAP reminder emails at 30/60/90 days (FR-13), and equity analytics batch runs. Celery on Redis handles all deferred and scheduled work without adding another infrastructure tier. | Redis adds a stateful component. Acceptable since Redis is already needed for caching risk scores and rate-limiting the API gateway. |
| Database (Primary) | PostgreSQL 17 (RDS) | BRD requires an immutable audit log (FR-11, NFR-11), strict tenant isolation (NFR-03), complex relational data across grants/vendors/transactions/users, and 7-year data retention. PostgreSQL row-level security (RLS) implements multi-tenant isolation at the DB layer without application-level complexity. JSONB columns support the flexible regulatory ruleset store (control library, FR-02). Logical replication and point-in-time recovery satisfy RPO ≤1 hour (NFR-07). | PostgreSQL at very high write volume needs careful partitioning. Transactions table partitioned by month + tenant_id from day one. |
| Cache Layer | Redis (ElastiCache) | Risk scores, compliance scores, and control library snapshots must be readable in <200ms (NFR-14) for the live dashboard (FR-14). Redis caches computed risk scores with configurable TTL; also serves as Celery broker and session store. | Adds operational complexity but essential for dashboard latency targets. Managed ElastiCache eliminates ops burden for small team. |
| Object Storage | AWS S3 (+ Glacier) | BRD requires continuous evidence capture (FR-12), audit-ready document packages, uploaded vendor invoices, ERP CSV flat-file ingestion (FR-20), and 7-year retention (FR-11). S3 + Glacier lifecycle policy handles hot/cold tiering automatically. S3 signed URLs enable secure, time-limited auditor document access without routing files through the API. | None significant for MVP. S3 is the de-facto standard. |
| Cloud Provider | AWS (GovCloud) | BRD explicitly targets FedRAMP Moderate (NFR-04). AWS GovCloud is the only cloud region pre-authorized for FedRAMP High and Moderate workloads housing CUI/federal data. Managed services needed — RDS Aurora, ElastiCache, ECS Fargate, Cognito, WAF — are all GovCloud-available. AWS also provides direct Treasury DNP and SAM.gov API connectivity guidance for government SaaS. | GovCloud costs ~15% more than standard regions. Unavoidable given FedRAMP target. |
| Authentication & Identity | AWS Cognito (+ PIV/CAC) | BRD requires FedRAMP-compliant auth (NFR-04), MFA for 100% of users (NFR-05), PIV/CAC support for federal agency users, role-based access control, and SCIM user provisioning (mentioned in architecture principles). AWS Cognito is FedRAMP Moderate authorized, supports SAML 2.0 federation (for agency SSO/PIV), OIDC, MFA, and SCIM. Auth0 is not FedRAMP authorized — eliminated. Firebase Auth is not FedRAMP authorized — eliminated. | Cognito's advanced customisation requires Lambda triggers. Acceptable complexity for a team of 1–3 since Cognito eliminates building auth from scratch. |
| Search & Fuzzy Match | OpenSearch (AWS Managed) | BRD requires duplicate invoice detection using fuzzy matching (FR-07), entity deduplication across name/address/EIN variations (FR-08, FR-09), and vendor relationship graph queries. PostgreSQL full-text search is insufficient for fuzzy-match at 5M+ transaction scale. OpenSearch provides BM25 + phonetic/Levenshtein plugins for entity matching with sub-100ms query latency. | Adds infrastructure cost (~$150/mo managed). Required from Phase 1 — entity deduplication is a core MVP feature (FR-08). |
| API Gateway | AWS API Gateway + WAF | BRD requires rate limiting, DDoS protection, authentication enforcement, and documented REST API (NFR-12). AWS API Gateway + WAF provides managed OWASP rule sets, rate throttling per tenant, and integrates directly with Cognito authorizers. Also enables future webhook endpoints for ERP connectors. | Adds per-call cost ($3.50/million). At MVP scale, negligible. |

Notable Eliminations: (1) Firebase Auth — not FedRAMP authorized. (2) Google Cloud Platform — eliminated in favour of AWS GovCloud's deeper federal procurement track record. (3) GraphQL — eliminated in favour of REST; the BRD's data model is relational and well-understood; GraphQL adds schema complexity without benefit for a 1–3 engineer team. (4) Node.js backend — eliminated because the BRD requires ML inference (LSTM, isolation forest) that cannot be efficiently served from Node.js without spawning Python subprocesses anyway.

# 3. SYSTEM ARCHITECTURE DESIGN

3.1  Frontend → Backend → Database Flow

Browser / Mobile (Next.js 14)
        │  HTTPS  JWT in Authorization header
        ▼
AWS API Gateway  ──→  AWS WAF (OWASP rules, rate limit per tenant)
        │
        ▼
Application Load Balancer  (SSL termination, sticky sessions off)
        │
        ▼
ECS Fargate  →  FastAPI app  (Python 3.12, uvicorn workers)
        │              │
        │         ┌────┴─────────────┐
        │         │                  │
        │    PostgreSQL 17        ElastiCache Redis
        │    (RDS, RLS enabled)   (cache + Celery broker)
        │         │
        │    OpenSearch           S3 (evidence + flat files)
        │    (entity matching)
        │
   Celery Workers  ──→  ML jobs, alerts, ERP sync, report gen

3.2  API Structure — REST with versioned namespacing

REST is chosen over GraphQL for four reasons: (1) the BRD's data model is tabular and relational — no deeply nested graph queries needed; (2) REST integrates trivially with SAM.gov/DNP government APIs which are all REST; (3) OpenAPI 3.0 auto-generation from FastAPI satisfies NFR-12 without extra tooling; (4) a 1–3 person team can maintain REST without a schema registry.

API Namespace Structure — /api/v1/
/auth/           → Cognito token exchange, refresh, MFA setup
/tenants/        → Tenant management (admin only)
/users/          → User CRUD, role assignment
/grants/         → Grant CRUD, budget loading, period management
/transactions/   → Transaction ingestion, risk score retrieval
/compliance/     → Control library, checklist runner, SoD checks
/fraud/          → Pre-award screening, duplicate detection, vendor graph
/audit/          → Evidence hub, SEFA generator, CAP management
/dashboard/      → KPI aggregations, heatmap data, alert queue
/equity/         → Disaggregated analytics, barrier scorecard
/notifications/  → Notification preferences, delivery status
/integrations/   → ERP connector config, flat-file upload, webhook mgmt

3.3  Module Internal Structure (per BRD module)

backend/
├── main.py                      # FastAPI app factory, middleware
├── core/
│   ├── auth.py                  # Cognito JWT validation, RBAC
│   ├── tenant.py                # RLS session variable injection
│   └── db.py                    # SQLAlchemy async engine + session
├── modules/
│   ├── pre_award/               # FR-08: entity dedup, DNP, budget score
│   ├── payment_integrity/       # FR-06,07,10: AI scoring, dup detection
│   ├── compliance_engine/       # FR-01–05: 2 CFR 200 checklist runner
│   ├── transaction_monitor/     # FR-09: vendor graph, spend patterns
│   ├── audit_hub/               # FR-11–13: evidence, SEFA, CAP
│   ├── dashboard/               # FR-14: KPI aggregation (reads Redis)
│   ├── erp_integration/         # FR-19–22: connectors, flat-file ETL
│   ├── equity_analytics/        # FR: geo analytics, M-21-19 metrics
│   └── notifications/           # Email/SMS/push dispatch
├── ml/
│   ├── risk_scorer.py           # Isolation forest + LSTM inference
│   ├── entity_matcher.py        # OpenSearch fuzzy match wrapper
│   ├── model_training/          # Celery tasks for nightly retraining
│   └── explainability.py        # SHAP feature attribution (NFR-11)
└── workers/
    └── celery_app.py            # Task definitions, schedules

# 4. ESSENTIAL SAAS INFRASTRUCTURE COMPONENTS

4.1  Multi-Tenancy Model

Schema: Single shared schema with PostgreSQL Row-Level Security. Every table includes a tenant_id UUID column. A Postgres session variable (app.current_tenant) is set at connection time by FastAPI middleware; RLS policies filter every query automatically. This is the simplest tenant model for a 1–3 person team — no schema-per-tenant management overhead, no cross-schema migrations. Tier 1 enterprise tenants can optionally receive a dedicated RDS instance (logical isolation → physical isolation) at Phase 3 for FedRAMP boundary segregation.

4.2  API Gateway Layer

- AWS API Gateway (HTTP API): Routes all external traffic to ALB. Enforces Cognito JWT authorizer — unauthenticated requests never reach FastAPI.

- AWS WAF: OWASP Core Rule Set (CRS); rate limiting at 1,000 req/min per tenant_id claim; SQL injection and XSS rules; geo-blocking for non-US traffic (FedRAMP scope).

- ALB: Internal routing to ECS tasks; health checks; TLS termination with ACM certificate.

4.3  CI/CD Pipeline

GitHub → Push to main / PR merge
        │
        ▼
GitHub Actions:
  1. pytest (unit + integration, PostgreSQL testcontainer)
  2. ruff + mypy (linting, type checking)
  3. next build + next lint (frontend)
  4. docker build → push to ECR (backend)
  5. terraform plan (infrastructure diff)
  6. terraform apply (auto on main, manual approval on prod)
  7. ECS rolling deploy (zero-downtime, 50% min healthy)
  8. Smoke test suite (10 critical endpoint checks)
  9. Datadog deploy marker (Phase 2+)

4.4  Hosting & Deployment Strategy

- Backend: AWS ECS Fargate (serverless containers). No EC2 management. Auto-scaling based on CPU/memory. Fargate Spot for Celery workers (70% cost reduction, acceptable for non-critical batch jobs).

- Frontend: Vercel (Phase 1 MVP) for instant deploys and preview URLs per PR. Migrate to AWS Amplify or self-hosted Next.js on Fargate at Phase 2 when FedRAMP boundary requires all components in GovCloud.

- Database: RDS PostgreSQL in private subnet. Multi-AZ from Phase 2. Read replica for dashboard aggregation queries.

- Environments: Three AWS accounts (dev / staging / prod) managed via AWS Organizations. Terraform workspaces per environment. Production is GovCloud from day one.

4.5  Billing System

- Engine: Stripe Billing (metered + subscription). Three pricing tiers map directly to BRD Tier 1/2/3 grantee model.

- Tier 1 / Tier 2: Stripe subscription (monthly/annual) with metered overages on transaction volume above plan limit.

- Tier 3 (open-access): Free plan in Stripe with usage tracking; enables future TA-funded conversion to paid. Customer portal for self-service plan management.

- Integration: Stripe webhook → FastAPI /webhooks/stripe endpoint updates tenant plan in DB; Celery task enables/disables module access based on plan.

4.6  Logging & Monitoring

- Application Logs: Structured JSON logging (Python structlog) → CloudWatch Logs → Log Insights for ad-hoc queries.

- Metrics: CloudWatch custom metrics for: risk score distribution, flag rate per tenant, API latency p50/p95/p99, Celery queue depth, ML model accuracy drift.

- Tracing: AWS X-Ray for request tracing across API Gateway → FastAPI → RDS. Identifies slow queries without a separate APM tool at MVP.

- Alerting: CloudWatch Alarms → SNS → PagerDuty (on-call rotation). Alerts on: 5xx error rate >1%, API latency p99 >2s, Celery queue depth >1,000, RDS CPU >80%.

- Phase 2: Migrate to Datadog for unified APM + logs + metrics with FedRAMP-authorized Datadog GovCloud instance.

4.7  File Storage

- S3 Buckets (separate per purpose):

4.8  Notification System

- Email: AWS SES (FedRAMP authorized) for all transactional email. Templates stored in S3. Delivery status tracked in notifications table.

- SMS: AWS SNS for MFA OTP and critical fraud alerts to program officers. Carrier-agnostic.

- In-App Push: WebSocket connection (via AWS API Gateway WebSocket API) for real-time dashboard alert delivery. Falls back to polling every 60s if WebSocket unavailable (offline/low-bandwidth mode).

- Templates: 30/60/90-day CAP reminder (FR-13), fraud flag notification, compliance score drop alert, audit deadline warning, SoD violation notification.

4.9  Role-Based Access Control (RBAC)

| Role | Scope | Key Permissions | BRD Requirement |
| --- | --- | --- | --- |
| System Admin | Platform-wide | All tenants; billing; user management; control library updates | Admin of control library (FR-02) |
| Agency Program Officer | All grantees in their program | View all grantee dashboards; trigger monitoring visits; export reports; read-only on transactions | FR-14 risk leaderboard; FR-04 subrecipient monitoring |
| Compliance Officer | Own tenant only | Full compliance module; write CAPs; manage subrecipients; view all transactions | FR-03 SEFA; FR-05 procurement; FR-15 case management |
| Finance Manager | Own tenant only | Post transactions; approve payments (up to SoD limit); view risk scores; cannot override fraud holds | FR-16 SoD enforcement; FR-06 risk scores |
| Finance Staff | Own tenant only | Enter transactions; upload invoices; view own task queue; cannot approve or post | FR-16 SoD; FR-20 flat-file upload |
| Auditor | Own tenant — read-only | Full read access to all evidence, audit logs, control results; generate evidence packages; cannot modify any record | FR-12 evidence packages; FR-11 audit log |
| Equity Analyst | Platform-wide — aggregated only | Equity dashboard only; no PII; no individual tenant detail; export equity reports | Equity module; OMB M-21-19 |

# 5. DATA ARCHITECTURE

The data model reflects the BRD's three-dimensional complexity: regulatory rules (control library, CFR clauses), financial records (grants, transactions, vendors), and compliance state (control results, audit findings, risk scores). All tables carry tenant_id and are protected by RLS. The audit_events table is the only exception — it has no FK constraints to prevent deletion of referenced records from cascading to the audit log.

| Entity / Table | Key Columns | Relationships | Security Note |
| --- | --- | --- | --- |
| tenants | id, name, tier (1/2/3), plan, fedramp_scope, created_at | Root of all RLS policies; every table foreign-keyed to tenant_id | RLS policy enforced at DB layer; tenant_id never returned in API responses |
| users | id, tenant_id, cognito_sub, role, mfa_enabled, last_login | belongs_to tenant; many-to-many roles via user_roles | PII encrypted at rest; role checked at API + DB layer |
| grants | id, tenant_id, award_number, agency, period_start, period_end, budget_json, status | has_many transactions, compliance_checks, audit_findings | budget_json stores approved cost categories; immutable after award execution |
| transactions | id, tenant_id, grant_id, vendor_id, amount, invoice_ref, tx_date, risk_score, flag_status, created_at | belongs_to grant, vendor; has_one risk_score_log | Partitioned by month+tenant; append-only; update restricted to flag_status only |
| vendors | id, tenant_id, ein, name, address_hash, bank_ref_hash, sam_status, risk_tier | has_many transactions; many-to-many entity_links (graph) | PII fields (address, bank) stored as SHA-256 hash for matching without exposing raw data |
| risk_score_logs | id, transaction_id, model_version, score, feature_weights_json, created_at | belongs_to transaction | Immutable; satisfies NFR-11 explainability requirement |
| compliance_controls | id, tenant_id, grant_id, control_code, cfr_clause, status, last_tested, evidence_s3_key | belongs_to grant; references control_library | evidence_s3_key points to encrypted S3 object; pre-signed URL generated on demand |
| control_library | id, code, title, cfr_clause, gao_principle, description, version | Global (no tenant_id); versioned; read-only to tenants | Admin-only write; cache in Redis with 1h TTL |
| audit_events | id, tenant_id, user_id, action, resource_type, resource_id, old_value_hash, new_value_hash, ip, ts | append-only; no FK constraints (immutable log) | Write-once enforced via DB trigger; never updated or deleted; 7yr retention via S3 archive |
| subrecipients | id, tenant_id, grant_id, org_name, ein, risk_tier, monitoring_due_date, finding_count | belongs_to grant | Monitoring schedule auto-generated; overdue items trigger Celery task |
| notifications | id, tenant_id, user_id, channel, template_id, payload_json, sent_at, status | belongs_to user | No PII in payload_json; template_id references static template store |

5.1  Partitioning Strategy

- transactions: Declarative range partitioning on (tenant_id, tx_date) by month. Automated via pg_partman. Query planner prunes irrelevant partitions for date-range scans.

- audit_events: Partitioned by month; old partitions archived to S3 via pg_dump + Glacier at 13-month mark. Query via Athena for historical audit access without touching live DB.

- compliance_controls: Partitioned by tenant_id hash (32 partitions). Prevents hot-spot on large tenants with thousands of active controls.

5.2  Data Security Controls

- Column-level encryption: vendor bank_ref, EIN stored as HMAC-SHA256 hashes. Raw values never in DB. S3-based encrypted evidence store holds originals.

- Backup: RDS automated snapshots daily (7-day retention). Weekly manual snapshot exported to S3 + cross-region copy for DR.

- Data Masking: Non-production environments use anonymised synthetic data generated by Faker + Mimesis. No production PII ever in dev/staging.

# 6. SECURITY & COMPLIANCE ARCHITECTURE

| Security Domain | Mechanism | BRD Requirement Addressed |
| --- | --- | --- |
| Identity & Authentication | AWS Cognito User Pools + SAML 2.0 federation for agency PIV/CAC; MFA enforced for all users via Cognito MFA policy; JWT (RS256) access tokens with 15-min expiry; refresh token rotation on every use. | NFR-04 FedRAMP; NFR-05 MFA 100%; agency SSO requirement |
| Authorisation (RBAC) | Seven roles: System Admin, Agency Program Officer, Compliance Officer, Grantee Finance Manager, Grantee Staff, Auditor (read-only), Equity Analyst. Enforced at three layers: API Gateway (Cognito authorizer) → FastAPI middleware (role check) → PostgreSQL RLS (tenant_id + role). No layer can be bypassed independently. | NFR-05 RBAC; SoD enforcement (FR-16) |
| Data Encryption at Rest | AWS RDS encryption (AES-256 via KMS); S3 SSE-KMS per-object encryption; ElastiCache in-transit encryption + auth token; KMS CMK per tenant for Tier 1 enterprise grantees. | NFR-06 AES-256; FedRAMP Moderate baseline |
| Data Encryption in Transit | TLS 1.3 enforced at API Gateway, ALB, and RDS; HSTS header with 1-year max-age; certificate managed by ACM; ERP connector webhooks require mutual TLS (mTLS). | NFR-06 TLS 1.3 minimum |
| Multi-Tenant Isolation | PostgreSQL RLS: every query automatically filtered by tenant_id via session variable; verified by automated integration test suite on every deploy; OpenSearch index-per-tenant to prevent cross-tenant search bleed. | NFR-03 zero cross-tenant leakage |
| Audit & Immutability | append-only audit_events table with DB-level INSERT-only trigger; events streamed to S3 via Kinesis Firehose for 7-year retention; CloudTrail enabled for all AWS API calls; no UPDATE/DELETE privilege granted on audit table. | FR-11 immutable audit log; 7-year retention |
| Network Security | VPC with public/private subnet split: API Gateway → ALB (public); FastAPI ECS tasks in private subnet; RDS/Redis/OpenSearch in isolated subnet with no internet route; WAF with OWASP Core Rule Set + rate-limiting (1,000 req/min per tenant). | NFR-04 FISMA; DDoS protection |
| Secrets Management | AWS Secrets Manager for DB credentials, API keys (SAM.gov, Treasury DNP), Stripe; automatic rotation every 30 days; no secrets in environment variables or code. | NFR-04 FedRAMP Moderate SC-28 |
| PII Handling | PII fields (vendor address, bank ref) stored as hashed values; raw PII retained only in encrypted S3 evidence store with pre-signed URL access; Privacy Impact Assessment (PIA) document required before production launch. | NFR-09 Privacy Act compliance |
| Compliance Certifications (Roadmap) | SOC 2 Type II: target Month 12. FedRAMP Moderate ATO: target Month 24 (3PAO assessment). Annual penetration test from Month 6. NIST SP 800-53 Rev 5 control mapping document maintained as living artifact. | NFR-04; NFR-07 |

6.1  Authentication Flow

User → Next.js login page
        │
        ▼
AWS Cognito Hosted UI (or custom UI with Amplify Auth SDK)
  ├── Standard: email + password + TOTP MFA
  └── Federal Agency: SAML 2.0 → Agency IdP (PIV/CAC)
        │
        ▼
Cognito issues:  access_token (JWT, 15 min)
                 id_token     (JWT, 15 min)
                 refresh_token (rotating, 30 days)
        │
        ▼
Next.js stores tokens in HttpOnly cookies (not localStorage)
        │
        ▼
All API calls:  Authorization: Bearer <access_token>
        │
        ▼
API Gateway Cognito Authorizer validates JWT signature + expiry
        │
        ▼
FastAPI middleware extracts tenant_id from JWT custom claim
  → Sets PostgreSQL session variable  SET app.current_tenant = '<uuid>'
  → RLS policies filter all queries automatically

# 7. SCALABILITY DESIGN

7.1  MVP → Growth Scaling Path

| Component | MVP (0–50 tenants) | Phase 2 (50–500 tenants) | Phase 3 (500–5,000 tenants) | Scaling Mechanism |
| --- | --- | --- | --- | --- |
| API | 2 ECS tasks | 4–8 tasks (auto-scale) | 10–20 tasks | ECS target tracking on CPU 60% |
| Database | db.t4g.medium single-AZ | db.r6g.large Multi-AZ | Aurora PostgreSQL Serverless v2 | Aurora auto-scaling storage + read replicas |
| Cache | cache.t4g.small 1 node | cache.r6g.large cluster mode | Cluster mode 3 shards | Redis Cluster auto-sharding |
| ML Inference | In-process (FastAPI) | Dedicated ECS service | SageMaker real-time endpoint | SageMaker autoscaling; model A/B testing |
| Search | OpenSearch t3.small 1 node | r6g.large 2 nodes | r6g.xlarge 3 nodes + replicas | OpenSearch managed scaling |
| Multi-tenancy | Shared DB, RLS | Shared DB, RLS | Tier 1: dedicated RDS option | Dedicated instance per premium tenant |

7.2  Stateless vs Stateful Components

- Stateless (horizontally scalable): FastAPI ECS tasks, Celery workers, Next.js frontend (Vercel). Any instance can handle any request. No session state in application memory — sessions stored in Cognito + Redis.

- Stateful (vertical scale + HA): PostgreSQL RDS (primary bottleneck), ElastiCache Redis, OpenSearch. These scale vertically first, then via read replicas and cluster mode.

- Key Bottleneck — Transactions Table: At 5M tx/day, the transactions table is the primary write bottleneck. Mitigation: monthly partitioning + async writes via Celery (non-blocking for UX) + eventual consistency for risk score display.

# 8. COST-EFFICIENT MVP DEPLOYMENT STRATEGY

8.1  MVP Scope Constraint

MVP includes 3 of 9 modules only: (1) Compliance Engine (FR-01–05), (2) ERP Integration Hub + CSV upload (FR-19–20), (3) Basic Real-Time Dashboard (FR-14). This is the minimum viable product that delivers immediate value to a pilot grantee and validates the core architecture before investing in ML infrastructure.

| Service | MVP Spec | Est. Monthly Cost | Notes |
| --- | --- | --- | --- |
| ECS Fargate (API) | 2 tasks × 0.5 vCPU / 1GB RAM | ~$35 | Scale to 4 tasks at Phase 2; Fargate Spot for batch tasks |
| RDS PostgreSQL | db.t4g.medium, 100GB gp3, Multi-AZ off (MVP) | ~$60 | Enable Multi-AZ at Phase 2 (~$120/mo) |
| ElastiCache Redis | cache.t4g.small, 1 node | ~$25 | Cluster mode not needed until 500+ tenants |
| OpenSearch | t3.small.search, 1 node | ~$50 | Single-node sufficient for MVP entity matching at <50 tenants |
| S3 + Glacier | 500GB hot / 2TB archive | ~$20 | Lifecycle policy moves docs >90 days to Glacier Instant |
| API Gateway + WAF | ~1M req/mo (MVP) | ~$15 | WAF WebACL ~$10/mo base + $1/million requests |
| AWS Cognito | <10,000 MAUs (free tier) | $0 | MAU pricing kicks in at 50k+ users |
| Celery (Fargate) | 1 worker task | ~$18 | Shared cluster with API; separate task definition |
| Next.js Frontend | Vercel Hobby → Pro or AWS Amplify | $0–$20 | Vercel Pro recommended at Phase 2 for preview deployments |
| CloudWatch + Logs | Basic monitoring + log retention | ~$15 | Add Datadog at Phase 2 for APM |
| GitHub Actions CI/CD | 2,000 min/mo (free for private) | $0 |  |
| Domain + ACM SSL | Route53 + ACM | ~$12 | ACM certificates free |
| TOTAL ESTIMATED MVP |  | ~$250–$270/mo | Excludes GovCloud premium (~+15%) and 3PAO FedRAMP assessment ($150–300K one-time at Phase 5) |

8.2  Cost Reduction Strategies

- Fargate Spot for Celery workers: 70% cost reduction on background jobs. ML retraining and batch scans are interruptible; Celery retries on Spot interruption.

- S3 Intelligent-Tiering: Automatically moves infrequently accessed evidence files to cheaper storage tiers without lifecycle rule management.

- Reserved Instances at Phase 2: 1-year RDS Reserved Instance reduces DB cost by ~40% once usage pattern is confirmed.

- Single NAT Gateway: One NAT Gateway per AZ (not per subnet) reduces data transfer cost by ~60% at MVP scale.

# 9. KEY ARCHITECTURE RISKS

| Risk | Impact | Mitigation |
| --- | --- | --- |
| FedRAMP Authorization Delay | Without FedRAMP Moderate ATO, no federal agency can procure the platform. ATO process averages 12–18 months and costs $150–300K. | Begin 3PAO selection at Month 6. Use FedRAMP-authorized services only from day one. Maintain SSP (System Security Plan) as a living document. Consider FedRAMP Ready designation as interim milestone. |
| AI Model False Positives >8% | High false-positive rate in fraud scoring creates AP processing backlog, erodes user trust, and causes grantees to disable alerts. | Establish a labelled ground-truth dataset from Phase 1 pilot data. Implement continuous model evaluation pipeline. Offer threshold tuning per tenant. Design human-review workflow that handles 10× expected flag volume. |
| ERP Integration Complexity | SAP/Oracle/Workday connectors require vendor-specific expertise; field mapping errors cause data reconciliation failures. | Build connectors against published APIs only. Start with flat-file CSV fallback (FR-20) for MVP. Commission one SAP connector in Phase 1 with a design pattern reusable for Oracle/Workday. Hire one integration specialist in Phase 2. |
| PostgreSQL Partition Lag at Scale | transactions table at 5M tx/day = ~1.8B rows/year. Unpartitioned table will degrade query performance. | Implement declarative range partitioning on (tenant_id, month) from day one. Add pg_partman for automated partition creation. Test with synthetic 100M-row dataset before Phase 2 launch. |
| Offline Sync Data Conflicts | Tier 3 grantees operating offline may create conflicting records when reconnecting, corrupting compliance evidence. | Design offline module with last-write-wins + conflict flagging. Use a logical clock (Lamport timestamp) per record. Provide manual conflict resolution UI for compliance officers. Limit offline write scope to data-entry forms only (not rule engine writes). |
| Single-Region AWS Outage | RTO ≤4 hours (NFR-07) requires recovery capability not achievable with single-AZ RDS at MVP. | Enable Multi-AZ RDS from Phase 2. Implement S3-based DB snapshot restore procedure tested quarterly. Document manual failover runbook. Consider read replica in second AZ for dashboard read traffic. |
| Scope Creep from 9-Module BRD | BRD defines 9 modules and 22 FRs. Building all in Phase 1 will exhaust a 1–3 person team and delay market entry. | Strict MVP scope: Compliance Engine + ERP Integration Hub + Basic Dashboard only. Pre-award Screener and Payment Integrity Engine in Phase 2. Remaining modules in Phase 3. Use feature flags to ship code without activating features. |

# 10. FINAL ARCHITECTURE DECISION

This is the authoritative stack decision for GovGuard™ v1.0. Changes require CTO sign-off.

10.1  Final Stack — One Line Per Layer

| Layer | Final Decision | Why (one sentence) |
| --- | --- | --- |
| Frontend | Next.js 14 (React) | SSR + offline PWA + role-based views in one framework |
| Backend | Python 3.12 + FastAPI | ML inference, async performance, and OpenAPI generation in one runtime |
| Background Jobs | Celery + Redis | Async ML scoring, batch scans, scheduled alerts without a separate service |
| Primary Database | PostgreSQL 17 (RDS) | RLS for multi-tenancy, JSONB for flexible rulesets, PITR for RPO compliance |
| Cache | Redis (ElastiCache) | Risk score cache + Celery broker in one managed service |
| Search / Matching | OpenSearch (AWS) | Only component that cannot be done in PostgreSQL at transaction scale |
| Object Storage | AWS S3 + Glacier | Evidence retention, ERP uploads, model artefacts — FedRAMP-authorized |
| Cloud | AWS GovCloud | Non-negotiable: FedRAMP Moderate boundary requirement (NFR-04) |
| Auth | AWS Cognito | Only FedRAMP-authorized auth option with PIV/CAC SAML federation |
| API Gateway | AWS API GW + WAF | Managed OWASP rules, rate limiting, Cognito authorizer integration |
| CI/CD | GitHub Actions + Terraform | Free for private repos at MVP; IaC from day one prevents configuration drift |
| Billing | Stripe Billing | Supports metered + subscription model; Tier 3 free plan; self-service portal |
| Monitoring | CloudWatch → Datadog (Ph2) | CloudWatch free tier sufficient for MVP; Datadog adds APM at Phase 2 |
| Email/SMS | AWS SES + SNS | FedRAMP authorized; no third-party dependency in GovCloud boundary |

10.2  Why This Is The Simplest Viable Architecture

- Monolith-first: One deployable unit. One codebase. One deployment pipeline. Module boundaries are code structure, not network boundaries — dramatically reduces operational complexity for a small team.

- Managed services everywhere: RDS, ElastiCache, OpenSearch, ECS Fargate, Cognito — zero server management. The team writes application code, not infrastructure code.

- PostgreSQL RLS for multi-tenancy: Eliminates the need for a separate tenant isolation service, application-level query filtering, or a separate DB per tenant at MVP scale.

- REST over GraphQL: Eliminates schema registry, resolver complexity, and N+1 query management. OpenAPI 3.0 auto-generation from FastAPI provides the same discoverability benefit.

- Celery over separate job server: Background work runs in the same Python codebase as the API. No separate service, no separate deployment, no cross-service authentication.

10.3  What Has Been Intentionally Excluded

- Microservices: Each BRD module is a Python package, not a service. No service mesh, no inter-service auth, no distributed tracing overhead at MVP.

- Kubernetes: ECS Fargate provides container orchestration without the operational complexity of EKS. Migrate to EKS at Phase 4+ if service count exceeds 10.

- Event streaming (Kafka/Kinesis): Celery + Redis handles async workloads at MVP scale. Add Kinesis at Phase 3 when transaction volume requires guaranteed-delivery event streaming.

- Separate ML serving infrastructure: In-process FastAPI ML inference is sufficient for MVP. SageMaker added at Phase 2 when model serving latency becomes a bottleneck.

- GraphQL: REST with OpenAPI 3.0 meets all BRD API requirements without schema complexity.

- Multi-region active-active: Single-region AWS GovCloud with Multi-AZ RDS meets NFR-07 (RTO ≤4 hours, RPO ≤1 hour). Multi-region added at Phase 5 for enterprise SLA.

- Blockchain / distributed ledger: PostgreSQL append-only audit_events with hash chaining provides immutability (FR-11) without the operational complexity of a blockchain infrastructure.

GovGuard™ SaaS Architecture & Technology Stack Decision Document  |  v1.0  |  Prepared by Senior Solutions Architect / CTO  |  Based on GovGuard™ BRD/URS v1.0